## Slide 1
We want to focus on generating speech using WaveNet-like models. Machine-translation and ASR models is out of scope.
Gain performance requisted by Corti (word error rate of 15% on librispeech light model)
Implement WaveNet (vanilla) without text conditioning
A working WaveNet model for generating speech in low-ressource languages and a report that documents model performance
4 students
1 DTU counselor (Morten Mørup)
1 Corti counselor (Lars Maaløe)
Corti (counselor and recipient)
Morten Mørup (counselor)
Beneficiaries: Patients of emergency dispatch centers (in multiple countries with a low-ressource languages).
Recipient: Corti
Corti: Emergency calls and ASR model
DTU Compute: HPC
Research and counselling
Public TTS dataset
The distribution of time is skewed regarding the possible time we can use before and in the exam period.
No physical meetings.
Corona (lower efficiency and plausible death)
Iteration 2
(22/02/2021)
We want to generate speech for low-resource languages from speech and machine translated transcripts to allow training of Corti’s machine learning model for emergency call assistance.
Implement WaveNet with text conditioning
Statistically evaluate conditioned WaveNet using ASR on emergency calls
Write report
Overview of litterature and project plan
Project Canvas
Gannt diagram
Collaboration contract
Research litterature
Describe desired learning outcome
Data augmentation and processing
Implementation of architechture
Training and evaluation
Transcript embeddings
Incorporate transcript embeddings into WaveNet model
Setup ASR model (from external source)
Evaluate WaveNet model using multiple statistical methods
Visualization of results
Document and discuss results in report (IMRAD format)
Project presentation